## Slide 1
Project Planning Phase
Project Planning (Product Backlog, Sprint Planning, Stories, Story points)
Date | 10 November 2023
Team ID | Team-
Project Name | Ecommerce shipping predictions using machine learning
Maximum Marks | 8 Marks
Product Backlog, Sprint Schedule, and Estimation (4 Marks)
Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members
Sprint- 1 | Data Collection and Preparation | USN-1 | As a data scientist, I want to gather and clean historical shipping data for model training. | 5 | High | Data Analyst
Sprint- 1 | Model Development and Training | USN-2 | As a machine learning engineer, I want to develop and train models for accurate shipping predictions. | 3 | High | development trainee
Sprint- 2 | Integration and Testing | USN-1 | As a developer, I want to integrate prediction models into the ecommerce platform and ensure their functionality. | 8 | High | Backend Developer
Sprint- 2 | Validation and Performance Evaluation | USN-2 | As a quality assurance analyst, I want to validate and evaluate the accuracy of shipping predictions. | 5 | Moderate | data analyst
Prediction Model:
Accurate Predictions: The system must generate accurate estimations for shipping times, costs, and inventory needs based on historical data and various factors.
Real-time Prediction: Capable of providing predictions in real-time as new orders or shipping requests come in.

## Slide 2
Sprint- 3 | Deployment and Maintenance | USN-1 | As an operations manager, I want to ensure smooth deployment and continuous maintenance of the prediction system. | 10 | Moderate | operation manager
Sprint- 3 | User Interface and Reporting | USN-2 | As a UX designer, I want to create a user-friendly interface for accessing and visualizing shipping predictions. | 5 | High | UX designer
Sprint- 4 | Data Privacy and Compliance | USN-1 | As a compliance officer, I want to ensure that the prediction models adhere to data privacy regulations. | 3 | High | Compliance officer
Project Tracker, Velocity & Burndown Chart: (4 Marks)
Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual)
Sprint- 1 | 8 | 6 Days | 12 Oct 2023 | 17 Oct 2023 | 8 | 17 Oct 2023
Sprint- 2 | 13 | 7 Days | 19 Oct 2023 | 25 Oct 2023 | 13 | 25 Oct 2023
Sprint- 3 | 15 | 8 Days | 31 Oct 2023 | 7 Nov 2023 | 15 | 7 Nov 2023

## Slide 3
Sprint- 4 | 3 | 2 Days | 08 Nov 2023 | 10 Nov 2023 | 3 | 10 Nov 2023
Velocity:
Imagine we have a 23-day sprint duration, and the velocity of the team is 39 (total points). Let's calculate the team's average velocity (AV) per iteration unit (story points per day):
Total Story Points = 39
Total Sprint Duration = 23 days
We calculate the average velocity (AV) as follows:
AV = Total Story Points / Total Sprint Duration
AV = 39 story points / 23 days ≈ 1.7 story points per day
Burndown Chart:
A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burndown charts can be applied to any project containing measurable progress over time.

## Slide 4
https://www.visual-paradigm.com/scrum/scrum-burndown-chart/
https://www.atlassian.com/agile/tutorials/burndown-charts
Reference: https://ieeexplore.ieee.org/Xplore/home.jsp https://arxiv.org/